AGENDA

Chaparral Estates

March 25, 2010 – 6:30 p.m. - Unit #21 (Wanda)

- Accept minutes of March 25, 2010 meeting

- Monthly Financials – any arrears?

  - Abacus bill concerning Unit #15

  - WCB Invoice – as per SPOC (MR to pay)

  - Unit #27 – as per SPOC (unit owner paid) – item closed

  - Unit #31 – issue collecting fees – as per SPOC – item closed

- Montgomery Ross report

  - Unit #27 – Water test has been completed, as per SPOC, and results have been shared with owner – item closed

  - Unit #84 – sump pump

  - Unit #91 – the flashing has been fixed, as per SPOC - item closed

- Completed Projects:

  - Spring clean-up – May 3, 2010

  - Walkabout completed – May 13, 2010

  - Lattice work on Garbage A – May 16, 2010

  - Website completed – end of April 2010

- Ongoing Projects

  - Canvassing the community to update our owner’s list – should this be completed after we decide on new Property Manager?

  - Garage Sale – Scheduled for May 29th

  - Line Painting – quote from JC Williams approved, as per SPOC.  Tracey do we have a date yet?

  - Concrete wall – deferred until spring bed clean-up.

  - Condo Paper – should we or should we not charge?

  - Fence replacement – which sections should we replace?

  - Pavement – It was suggested at the walkabout that we postpone pavement repairs one year to address fence that is in worse condition.

  - Concrete Steps and Approaches – assessed on May 18, 2010 by Wanda, Joanne, Jim and Tia.  A report to be presented as to which ones require attention.

  - Roof Repairs – waiting on report from Swan Roofing

  - Ladybugs – When should this be scheduled?

  - Website Maintenance – address issues of time.

- Condo Papers – should we charge or not charge?

- Fire lanes – as per SPOC – majority voted to not continue in signage as not needed according to our insurance agent – item closed

- Parking

  - Unit 23 – Tia spoke with Owner.  Tia to report

  - Unit 82 - Tia spoke with Owner.  Tia to report

- Roundtable